### Test Strategy for Parabank Web Application

#### 1. Objective

The objective of this test strategy is to ensure the Parabank website functions correctly, is secure, and provides a smooth user experience. Testing will focus on validating UI elements, navigation, functional workflows, performance, and compatibility across browsers and devices.

#### 2. Scope

In Scope:

- ATM actions (withdraw, transfer, check balance, deposits)

- Online services (bill pay, account history, transfer funds)

- Home page functionality and layout

- Navigation links (e.g., “About Us”, “Services”, “Products”, “Locations”, “Admin Page”)

- User login and registration

- Contact page accessibility

- Dynamic data loading (e.g., news, account services)

- Browser compatibility testing

- API calls triggered by user actions

- AI-driven test automation for exploratory, API and data layers.

Out of Scope:

- Backend database validation (unless explicitly accessible)

#### 3. Test Types

a. Functional Testing

- Verify all homepage links redirect correctly.

- Validate login, registration, and logout workflows.

- Confirm all form submissions and buttons behave as expected.

- Validate account services and transfers post-login.

- Validate all online service transactions workflows

- Validate all ATM actions workflows

b. Negative Testing

- Login and Authentication:

  - Invalid credentials, blank fields, SQL injection strings, and long input values.

  - Verify proper error messages appear and the system prevents unauthorized access or session misuse.

- Registration and Form Validation:

  - Enter invalid or incomplete data (e.g., bad email formats, weak passwords, non-numeric phone numbers).

  - Confirm validation messages display correctly and data is not accepted or stored.

- Account and Transaction Operations:

  - Attempt invalid transactions such as negative or excessive fund transfers, or transfers to the same account.

  - Ensure the application rejects such actions and maintains data integrity.

- Navigation and Access Control:

  - Bypass authentication by directly accessing restricted URLs.

  - Manipulate query parameters or use the browser’s back button after logout to test proper session handling.

- Security and Input Injection:

  - Inject JavaScript or SQL-like payloads into input fields and URLs.

  - Validate that inputs are sanitized, no code executes, and no sensitive system information is exposed.

- System-Level Robustness:

  - Simulate rapid, repetitive requests to test server resilience.

  - Submit malformed or incomplete API requests and confirm the server returns safe error codes (e.g., 400 Bad Request).

d. Performance Testing

- Validate page load time (target < 3 seconds).

- Validate transactions (ATM, online services) load time (target < 1 seconds).

- Check responsiveness under simulated network latency (use Charles proxy or Chrome devtools throttling).

- Test stability under light concurrent user load (using JMeter or similar).

e. Security/Safety Checks Testing

- Only valid users can login (RBAC, etc)

- Validate input fields against SQL injection and XSS.

- Ensure session management and secure logout.

- Check for HTTPS redirection and secure cookie flags.

f. Regression Testing

- Re-run existing test cases after code updates or deployments.

- Automate high-frequency scenarios for efficiency.

g. Observability/Quality Metrics

- Logs captures key user actions, does not contain sensitive data, log levels (info, warning, error)

- Application metrics (i.e., request/response times, error rates, uptime, response codes)

#### 4. Test Environment

- Test URL: https://parabank.parasoft.com/parabank/index.htm

- Browsers: Chrome (latest), Firefox (latest), Edge, Safari

- Devices: Desktop, Tablet, Mobile

- Tools:

  - Functional automation: Selenium / Playwright

  - API testing: Postman

  - Performance: JMeter

  - Defect tracking: JIRA

  - Test management: Xray or Zephyr

- Data Strategy:

  - Static data (CSV, json, db tables)

  - Dynamic data (created during automation, random data)

  - Synthetic data (use data generation tools)

  - Masked / Anonymized data (PII data should be masked or anonymized)

#### 5. Entry Criteria

- Application build is deployed and stable.

- Test data is available and accessible.

- QA environment is configured and accessible.

#### 6. Exit Criteria

- All planned test cases executed (95% or greater)

- No open high (P1 or P2) or critical defects.

- All regression tests passed.

- Test summary report approved.

#### 7. Deliverables

- Test Plan

- Test Cases and Test Data

- Test Execution Report

- Defect Reports

- Test Summary Report

#### 8. Risks and Mitigation

- Risk: Environment downtime → Mitigation: Have a backup environment.

- Risk: Unstable build → Mitigation: Run smoke tests before full cycle.

- Risk: Delayed defect fixes → Mitigation: Prioritize based on severity.

#### 9. Automation Strategy

- Automate regression scenarios such as login, transfer funds, ATM transactions, online services and account overview.

- Web UI, use Selenium or Playwright with Page Object Model structure.

- API use Playwright or Postman

- Integrate tests into CI/CD pipeline using Jenkins or GitHub Actions.